# Master Data Ownership — Decision Record

Stage 12 — Solution Design & Full Business Case · Dual-pillar (ERP + CRM) implementations only

Per the Keystone canonical position: master data ownership is workshopped at S11–S12, not assumed. Default lean is ERP-as-master for customer / product / finance — but the specific business model often shifts the answer. A B2B distributor selling through CE-driven sales motions may want Customer originated in CE with sync to F&O. A manufacturing business with strong finance discipline may want everything originated in F&O. This Decision Record captures the per-domain choice and the reasoning, so neither pillar quietly assumes ownership later.

# RACI

| Responsible | Data Architect (with Solution Architect as Consulted) |
| --- | --- |
| Accountable | Data Architect |
| Consulted | Solution Architect (Client side), Process Owners (per data domain), Finance Lead, Integration Lead |
| Informed | Programme Manager, Project Managers (per pillar) |
| Endorsed by | Design Authority at the Solution Design Sign-Off checkpoint within Stage 12 |
| Status | [Proposed ¦ Accepted ¦ Superseded by ADR-XX] |

# 1. Context

Capture the business model relevant to data ownership. The right master per domain depends on which pillar drives the business event that creates the record. Suggested prompts:

What is the dominant sales motion — ERP-driven (orders captured directly into F&O) or CRM-driven (opportunities and quotes captured in CE, converted to orders)?

Where do customer records originate today — sales team (CRM territory) or finance / order desk (ERP territory)?

What financial controls apply — is finance the system of record for customer master because of credit checks, GL coding, statutory reporting?

What is the volume per domain — number of customers, products, suppliers, GL accounts, employees?

Which domains have regulatory or audit constraints that mandate a specific system of record?

[Programme-specific business-model context goes here — typically 200–400 words]

# 2. Per-domain ownership decisions

One row per master data domain. Capture the system of record, sync direction, and rationale per domain. Edit rows as needed — typical ERP + CRM landscape covers Customer, Product, Currency, Supplier, Employee, GL (adjust per programme).

| Domain | System of record | Sync direction | Rationale | Process Owner |
| --- | --- | --- | --- | --- |
| Customer | [ERP ¦ CRM] | [ERP→CRM ¦ CRM→ERP ¦ bidirectional] | [e.g. Finance owns credit checks, GL coding, statutory reporting — ERP master] | [Process Owner — Customer] |
| Product / SKU | [ERP] | [ERP→CRM] | [ERP holds product cost, BOM, supply chain attributes — CRM consumes for sales view] | [Process Owner — Product Master] |
| Currency / FX rates | [ERP] | [ERP→CRM] | [Finance system of record for FX] | [Finance Lead] |
| Supplier | [ERP] | [ERP→CRM] | [Procurement and AP live in ERP; CRM rarely needs supplier master] | [Process Owner — Procurement] |
| Employee / User | [HRIS or ERP] | [HRIS→ERP→CRM] | [Single source from HR; both pillars consume via SCIM or equivalent] | [Process Owner — HR] |
| Sales Order | [ERP] | [CRM creates Opportunity → ERP creates Order] | [Order is a financial event — ERP is system of record once committed] | [Process Owner — Order Management] |
| Opportunity / Quote | [CRM] | [CRM→ERP at quote-to-order conversion] | [Opportunity is a sales-pipeline construct — CRM territory] | [Process Owner — Sales] |

# 3. Conflict resolution

When the same record is updated in both pillars before sync resolves, who wins? Document the per-domain conflict resolution rule. Suggested approaches:

Last-write-wins (simplest; risk of silently overwriting; not suitable for financial records)

System-of-record wins (default — non-master pillar's edit is rejected back to user)

Manual reconciliation queue (record diverges; flagged to Process Owner for manual decision)

Field-level merge (e.g. sales-related fields owned by CRM; finance-related fields owned by ERP — both write the same record but on different fields)

[Per-domain conflict resolution rules go here]

# 4. Alternatives considered

What other ownership patterns were considered and why rejected? Most programmes have one or two genuinely viable alternatives — capture them honestly.

| Alternative | Why rejected |
| --- | --- |
| [e.g. CRM-as-master for Customer] | [e.g. Conflicts with finance's credit-check workflow that feeds order release; would require CE customisation that doesn't fit out-of-the-box CE patterns] |
| [e.g. Maintain separate masters per pillar with manual reconciliation] | [e.g. Reconciliation overhead unsustainable at expected volume; introduces customer-record ambiguity for sales-service handoffs] |
| [e.g. Third-party MDM hub above both pillars] | [e.g. Tooling cost not justified at programme scale; adds operational burden without clear ROI] |

# 5. Consequences

## Positive consequences

[e.g. Customer record duplication eliminated — Process Owner reconciliation overhead removed]

[e.g. Clear escalation path on data-quality issues — single Process Owner per domain]

[e.g. Audit trail for each domain is concentrated in one pillar, simplifying compliance]

## Negative consequences

[e.g. CRM users see Customer attributes as read-only — workflow change required for sales team]

[e.g. Order conversion latency adds friction at quote-to-order step]

[e.g. Master data quality issues in the system-of-record propagate to both pillars]

# 6. Endorsement

| Role | Name | Date |
| --- | --- | --- |
| Data Architect — Accountable | [Name] | [DD/MM/YYYY] |
| Solution Architect (Client side) — Consulted | [Name] | [DD/MM/YYYY] |
| Design Authority — Endorsed at Solution Design Sign-Off (S12) | [Date of DA meeting] | [DD/MM/YYYY] |

# 7. References

Solution Design Document (S12) — section: Dual-pillar architectural decisions

Dual Write ADR (sibling Architecture Decision Record)

Keystone canonical reference — Multi-pillar position, Master data ownership

Discovery output (S11) — current-state data ownership analysis

This template is one of two Architecture Decision Records produced at Stage 12 on dual-pillar implementations. Its companion is the Dual Write ADR. Single-pillar programmes do not need this artefact.