## Slide 1
SPRINT REVIEW
Sprint [N] · [Workstream / Module]
[Programme Name] · [dd Mmm yyyy]
Stage 13 · Build & Configuration | Hybrid (Agile inside Build, Waterfall around it)

## Slide 2
Agenda
Slide 2
Sprint goal — what we set out to deliver
What we built — demo (live system)
Process Owner sign-off — what is accepted
Defects raised in sprint — status
Decisions taken in sprint
Backlog status — done · doing · next
Risks & blockers
Look-ahead — next sprint

## Slide 3
Sprint goal
Slide 3
What we set out to deliver this sprint
Sprint number | [Sprint 7 of 12 in S13 build]
Duration | [2 weeks · dd Mmm – dd Mmm]
Workstream | [Functional · Sales / Procurement / Finance / etc.]
Sprint goal | [Single-sentence goal stated at sprint planning. Example: "Configure customer master record + standard order-entry happy path including credit check workflow."]
Definition of Done | [Configuration complete · FAT executed by SI Tester · Process Owner accepts at sprint review · Documentation updated · Backlog item closed]
Process Owners attending | [Names — must be present, not delegates]

## Slide 4
What we built — demo
Slide 4
Live system walkthrough. Process Owners observe. Annotate as you go.
Backlog ID | Story / feature | Demo path | Demo owner | Status
B-127 | Customer master — create new customer with ABN | Sales > Customer > New | SI Functional Lead | Demoed
B-128 | Order entry — happy path with credit check | Sales > Order > New | SI Functional Lead | Demoed
B-129 | Order entry — credit hold workflow | Same — credit limit exceeded | SI Functional Lead | Demoed
B-130 | Order entry — back-order handling | Same — out-of-stock SKU | SI Functional Lead | Deferred
Process Owner observations
• [Capture each observation as you go — what works, what doesn't, what needs clarifying] • [Flag observations that may become Change Requests vs. those that are sprint-level config tweaks] • [Anything that would change the SDD = stop. Raise CR. Don't fold into sprint backlog.]

## Slide 5
Process Owner sign-off
Slide 5
Each backlog item gets explicit accept / reject / accept-with-comment from the Process Owner. No ambiguity.
Backlog ID | Story | Process Owner | Decision | Notes
B-127 | Customer master — create new | [Name] | Accept | []
B-128 | Order entry — happy path | [Name] | Accept with comment | [Comment — sprint-level fix needed for X]
B-129 | Order entry — credit hold workflow | [Name] | Reject | [Reason — workflow doesn't match approved tier structure. Clarification needed.]
B-130 | Back-order handling | [Name] | Deferred | [Demo deferred to next sprint]

## Slide 6
Defects raised in sprint
Slide 6
Defects = the configuration breaks the agreed design. SI fixes under SOW. Not Change Requests.
ID | Severity | Description | Workstream | Status | Target
D-045 | P2 | [] | [] | Open | Next sprint
D-046 | P3 | [] | [] | In progress | This sprint
D-047 | P3 | [] | [] | Closed | —
Severity definitions
P1 — go-live blocker · P2 — must fix pre-go-live · P3 — must fix in hypercare · P4 — cosmetic / nice-to-have

## Slide 7
Decisions taken in sprint
Slide 7
Logged in the Design Decisions Log. Items that touch the SDD must escalate to DA — not logged here.
DD-ID | Decision | Workstream | Decision maker | Status
DD-027 | [Decision title] | [] | [Functional Lead + Process Owner] | Ratified
DD-028 | [] | [] | [] | Open · raise to DA

## Slide 8
Backlog status
Slide 8
Done this sprint · in this sprint · planned for next sprint · backlog ahead.
Done this sprint
• B-127 Customer master • B-128 Order entry happy path • B-129 Credit hold (rejected — replan)
In this sprint (carry-over)
• B-130 Back-order handling
Next sprint
• B-131 Returns workflow • B-132 Drop-ship • B-133 Multi-currency
Backlog ahead
• B-134 to B-150 — see Azure DevOps

## Slide 9
Risks & blockers
Slide 9
Anything threatening the next sprint or the Stage 13 exit. Escalate to RAID register if not resolved this week.
Type | Item | Severity | Owner | Action
Risk | [] | A | [] | []
Blocker | [] | A | [] | []

## Slide 10
Look-ahead — next sprint
Slide 10
Sprint planning happens straight after this review. Goal proposed; backlog confirmed; capacity agreed.
Proposed sprint goal | []
Backlog items | [B-131, B-132, B-133]
Capacity | [SI: X days · Client: Y days]
Process Owners required | [Names + dates]
Demo day | [Friday dd Mmm — pre-confirmed]
Risks to plan around | []