Solution Design Document (SDD)

ERP Programme — Solution Design & Full Business Case (S12) anchor. The technical foundation for build. Goes to FBC.

| Document | Solution Design Document (SDD) |
| --- | --- |
| Version | v1.0 |
| Date | April 2026 |
| Owner | Solution Architect (Client + SI co-chair) |
| Classification | Programme Use |

# 1. Purpose

The SDD is the design that the build will be measured against. Approved by the Design Authority at S12 and ratified by the Steering Committee as input to the Full Business Case. Once approved, design changes are managed through the Deviation Request process (Design Authority bi-weekly).

# 2. Scope

Phase 1 of the ERP transformation, covering 6 legal entities across the UK, Republic of Ireland and Germany. 850 named users. 14 in-scope integrations. Core Finance, P2P, OTC, Inventory & Supply Planning, embedded reporting & analytics. Manufacturing execution and field service are explicitly Phase 2.

# 3. Target architecture

The target solution is Microsoft Dynamics 365 Finance and Supply Chain Management (D365 F&SCM), deployed on the Microsoft Cloud. Power Platform is used for selected extensions (purchase requisition mobile app, supplier onboarding portal). Power BI is the primary reporting layer.

| Layer | Component | Choice |
| --- | --- | --- |
| ERP core | D365 Finance + Supply Chain Management | Microsoft (cloud) |
| Customer self-service | Power Apps Portal | Microsoft |
| Mobile (warehouse) | Warehouse Mobile App (D365) | Microsoft (native) |
| Mobile (purchasing) | Power App (custom) | Power Platform |
| Reporting & analytics | Power BI + dataverse + Synapse Link | Microsoft |
| Integration | Azure Logic Apps + Dual-write where applicable | Microsoft |
| Master data governance | External MDM tool (Profisee) | Third-party |
| Identity | Microsoft Entra ID (existing) | Microsoft |

# 4. Module-level design

## 4.1 General Ledger

Single chart of accounts across all 6 entities (redesigned from 4 legacy structures). Multi-currency with EUR / GBP / USD as transaction currencies; consolidation in EUR. Standard period close in 5 working days target. Intercompany journals automated via centralised payments configuration.

## 4.2 Procure-to-Pay

Catalogue-driven requisitioning with automatic conversion to PO at approval. Three-way match (PO, GR, invoice) on goods. AP automation through SI's pre-built AP Hub — touchless invoice processing target 70% Year 1, 85% Year 2. See FDD: Procure-to-Pay for detail.

## 4.3 Order-to-Cash

Sales orders captured directly or via EDI for top-30 customers. ATP enabled for configurable products. Customer self-service portal for PO upload and invoice download. Standard credit limit enforcement; manual override with credit-controller approval.

## 4.4 Inventory & Supply Planning

MRP-driven replenishment for items above £5,000 unit cost; min/max for the rest. Two warehouses in scope for Phase 1 (UK distribution centre + ROI hub) using D365 advanced warehousing with mobile picking. Cycle counting daily, full count quarterly.

## 4.5 Reporting & Analytics

Embedded Power BI for daily operational reporting. Synapse Link feeds Group BI for consolidation and benchmarking. Standard report library covers 95% of legacy reports — 5% retired as legacy artefacts not used in last 12 months.

# 5. Security model

Out-of-the-box D365 security roles, with extensions where business processes require. Segregation of duties enforced through the standard rule set; conflict matrix maintained by Group Audit. Quarterly access review automated through Power Platform.

| Security role family | Number of roles | Notes |
| --- | --- | --- |
| Finance | 12 | Includes split between Group / BU / Local |
| Procurement | 6 | Buyer, Senior Buyer, CPO, etc. |
| Sales | 5 | Order Entry, Account Manager, Commercial Lead |
| Supply chain | 8 | Inc. warehouse-mobile-only roles |
| Audit / read-only | 3 | Internal, External, SOX evidence |
| IT / admin | 4 | Restricted; SoX-relevant |

# 6. Integration approach

14 integrations in scope. Integration platform is Azure Logic Apps with custom connectors where standard connectors are unavailable. Each integration has its own specification (see Integration Specification template). API-first; file-based interfaces only where the external system cannot expose APIs.

| # | Integration | Direction | Pattern | Frequency |
| --- | --- | --- | --- | --- |
| 1 | HR system → ERP (employees, cost centres) | Inbound | API | Daily |
| 2 | Bank ↔ ERP (statements & payments) | Bidirectional | API + SWIFT | Real-time |
| 3 | Tax engine ↔ ERP | Bidirectional | API | Real-time |
| 4 | EDI gateway ↔ ERP (top-30 customers) | Bidirectional | EDI 850/810/856 | Per transaction |
| 5 | PIM → ERP (item master) | Inbound | API | Hourly |
| 6 | WMS legacy ↔ ERP (warehouse 3) | Bidirectional | API | Real-time (Phase 2 retirement) |
| 7 | Group BI ← ERP (Synapse) | Outbound | Synapse Link | Continuous |
| 8 | MDM tool ↔ ERP (customer/supplier master) | Bidirectional | API | Daily |
| 9–14 | Other (CRM, Treasury, Concur, etc.) | Various | Mostly API | Various |

# 7. Data approach

Detailed in the Data Strategy. Top-line: redesigned chart of accounts; cleansing-in-source preferred; 3 mock loads pre-go-live; 60-day legacy parallel for reconciliation. Migration specifications per source domain.

# 8. Environments & ALM

Six-environment landscape: DEV (Tier-1) → BUILD VM → TEST (Tier-2) → UAT (Tier-2) → PROD-MIRROR (Tier-3) → PROD. ALM via Azure DevOps with the F&O extension. Power Platform components managed via Power Platform Pipelines. Detailed in the DevOps & Agile How-To Guide.

# 9. Key design decisions

| DD# | Topic | Decision | Rationale |
| --- | --- | --- | --- |
| DD-001 | Chart of accounts | Single redesigned CoA across all entities | Enables real-time consolidation; eliminates mapping layer |
| DD-002 | Procurement requisitioning | Catalogue-driven with auto-PO at approval | Drives spend compliance KPI |
| DD-003 | Inventory valuation | Standard cost with monthly variance posting | Aligns with management reporting; reduces close complexity |
| DD-004 | Customer credit | Hard block on credit limit breach | Reduces credit losses; agreed override path for top-30 |
| DD-005 | Multi-currency | Transaction in entity currency, consolidation in EUR | Removes FX adjustments at close |
| DD-006 | Master data ownership | External MDM tool; ERP is consumer not master | Compliance with Group MDM strategy |
| DD-007 | Reporting | Power BI for operational; Synapse for analytical | Uses existing licences; aligns to Group BI strategy |
| DD-008 | Hypercare model | Embedded super users + SI L3 for 8 weeks | Builds internal capability; defined SI exit |

# 10. Constraints & assumptions

Captured in the Programme Charter. Key constraints reaffirmed here:

Phase 1 includes UK + ROI + Germany only; other markets are Phase 2

HR remains in existing system for the duration of Phase 1

Manufacturing execution is out of scope (Phase 2)

Cutover window is a single weekend — no phased migration

# 11. Sign-off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Solution Architect (Client) |  |  |  |
| Solution Architect (SI) |  |  |  |
| Business Architect |  |  |  |
| Programme Manager |  |  |  |
| Design Authority Chair |  |  |  |
| Executive Sponsor (final) |  |  |  |