## Slide 1
Steering Committee
ERP Programme — Pack Template
Body: Steering Committee (SteerCo)
Cadence: Monthly. Active Stages 3–18; transitions to BAU at Stage 19.
Audience: Sponsor + Programme Manager + Workstream leads + Business Architect + SI PD
Reporting period: [Month YYYY] | Pack version: vX.0 | Owner: Programme Manager

## Slide 2
Agenda
120-minute slot — operational governance
1.
Review of last meeting actions
10 min
2.
Programme RAG & headlines
10 min
3.
Workstream review (each lead, 5 min)
35 min
4.
Plan view — milestones, slips, look ahead
10 min
5.
Financial view — spend & forecast
10 min
6.
RAID — Top 10 risks, key issues, dependencies
20 min
7.
Decisions needed at this SteerCo
15 min
8.
AOB & close
10 min
SteerCo | [Month YYYY]
2 / 14

## Slide 3
Programme RAG dashboard
All workstreams, all KPIs, one slide
Workstream RAG
Programme KPIs
Solution / Functional
G
Data Migration
A
Integration / Technical
G
Test
A
Change / Adoption
G
Cutover & Deploy
G
Programme Mgmt / PMO
G
Schedule vs plan
[+/- N wks]
G
Cost vs FBC
[+/- N%]
G
Defects open (P1/P2)
[N / N]
A
RAID Reds open
[N]
G
Test scripts pass rate
[%]
G
Mock load reconciliation
[+/- £k]
A
User readiness (training %)
[%]
G
SteerCo | [Month YYYY]
3 / 14

## Slide 4
Workstream — Solution / Functional
Lead: Solution Architect (Client) + SI Solution Architect
Status this month
[1-2 sentences on overall progress; what's been delivered; what's slipped]
Achievements (last 4 weeks)
• [Achievement 1]
• [Achievement 2]
• [Achievement 3]
Plan (next 4 weeks)
• [Planned activity 1]
• [Planned activity 2]
• [Planned activity 3]
Asks of SteerCo / risks
• [Ask or risk 1]
• [Ask or risk 2]
• [Ask or risk 3]
SteerCo | [Month YYYY]
4 / 14

## Slide 5
Workstream — Data Migration
Lead: Data Migration Lead
Status this month
[1-2 sentences on overall progress; what's been delivered; what's slipped]
Achievements (last 4 weeks)
• [Achievement 1]
• [Achievement 2]
• [Achievement 3]
Plan (next 4 weeks)
• [Planned activity 1]
• [Planned activity 2]
• [Planned activity 3]
Asks of SteerCo / risks
• [Ask or risk 1]
• [Ask or risk 2]
• [Ask or risk 3]
SteerCo | [Month YYYY]
5 / 14

## Slide 6
Workstream — Integration / Technical
Lead: SI Technical Lead
Status this month
[1-2 sentences on overall progress; what's been delivered; what's slipped]
Achievements (last 4 weeks)
• [Achievement 1]
• [Achievement 2]
• [Achievement 3]
Plan (next 4 weeks)
• [Planned activity 1]
• [Planned activity 2]
• [Planned activity 3]
Asks of SteerCo / risks
• [Ask or risk 1]
• [Ask or risk 2]
• [Ask or risk 3]
SteerCo | [Month YYYY]
6 / 14

## Slide 7
Workstream — Test
Lead: Test Lead
Status this month
[1-2 sentences on overall progress; what's been delivered; what's slipped]
Achievements (last 4 weeks)
• [Achievement 1]
• [Achievement 2]
• [Achievement 3]
Plan (next 4 weeks)
• [Planned activity 1]
• [Planned activity 2]
• [Planned activity 3]
Asks of SteerCo / risks
• [Ask or risk 1]
• [Ask or risk 2]
• [Ask or risk 3]
SteerCo | [Month YYYY]
7 / 14

## Slide 8
Workstream — Change / Adoption
Lead: Change Lead
Status this month
[1-2 sentences on overall progress; what's been delivered; what's slipped]
Achievements (last 4 weeks)
• [Achievement 1]
• [Achievement 2]
• [Achievement 3]
Plan (next 4 weeks)
• [Planned activity 1]
• [Planned activity 2]
• [Planned activity 3]
Asks of SteerCo / risks
• [Ask or risk 1]
• [Ask or risk 2]
• [Ask or risk 3]
SteerCo | [Month YYYY]
8 / 14

## Slide 9
Workstream — Cutover & Deploy
Lead: Programme Manager
Status this month
[1-2 sentences on overall progress; what's been delivered; what's slipped]
Achievements (last 4 weeks)
• [Achievement 1]
• [Achievement 2]
• [Achievement 3]
Plan (next 4 weeks)
• [Planned activity 1]
• [Planned activity 2]
• [Planned activity 3]
Asks of SteerCo / risks
• [Ask or risk 1]
• [Ask or risk 2]
• [Ask or risk 3]
SteerCo | [Month YYYY]
9 / 14

## Slide 10
Workstream — Programme Mgmt / PMO
Lead: Programme Manager
Status this month
[1-2 sentences on overall progress; what's been delivered; what's slipped]
Achievements (last 4 weeks)
• [Achievement 1]
• [Achievement 2]
• [Achievement 3]
Plan (next 4 weeks)
• [Planned activity 1]
• [Planned activity 2]
• [Planned activity 3]
Asks of SteerCo / risks
• [Ask or risk 1]
• [Ask or risk 2]
• [Ask or risk 3]
SteerCo | [Month YYYY]
10 / 14

## Slide 11
Plan view — milestones & look-ahead
Anchored on the programme baseline
M-2
Milestones
• [M1]
• [M2]
• [M3]
Risks
• [R1]
• [R2]
M-1
Milestones
• [M1]
• [M2]
• [M3]
Risks
• [R1]
• [R2]
M (now)
Milestones
• [M1]
• [M2]
• [M3]
Risks
• [R1]
• [R2]
M+1
Milestones
• [M1]
• [M2]
• [M3]
Risks
• [R1]
• [R2]
M+2
Milestones
• [M1]
• [M2]
• [M3]
Risks
• [R1]
• [R2]
M+3
Milestones
• [M1]
• [M2]
• [M3]
Risks
• [R1]
• [R2]
SteerCo | [Month YYYY]
11 / 14

## Slide 12
Financial view
Spend, committed, forecast EAC vs FBC
Category
FBC budget (£m)
Spent to date
Committed
Forecast EAC
Variance £
Variance %
Software
Implementation (SI)
Programme (Client)
Infrastructure
Other
Contingency
TOTAL
Within tolerance: forecast within ±10% of FBC. Outside tolerance triggers an ESG decision before next SteerCo.
SteerCo | [Month YYYY]
12 / 14

## Slide 13
RAID — top items for SteerCo attention
Full register in the workbook; this view is what needs SteerCo input
Type
ID
Description
Owner
Status
Ask
Risk
R-001
[Top risk]
[Owner]
Red
[Ask]
Risk
R-002
[2nd risk]
[Owner]
Red
[Ask]
Risk
R-003
[3rd risk]
[Owner]
Amber
[Ask]
Issue
I-001
[Top issue]
[Owner]
Open
[Ask]
Issue
I-002
[2nd issue]
[Owner]
Open
[Ask]
Dependency
D-001
[Top dependency]
[Owner]
Open
[Ask]
Dependency
D-002
[2nd dependency]
[Owner]
Open
[Ask]
SteerCo | [Month YYYY]
13 / 14

## Slide 14
Decisions for this SteerCo
Each: question, options, recommendation, decision-maker, by when
D1
[Decision question]
Recommendation: [Recommendation]
Decision-maker: [Decision-maker] By: [Today / [date]]
D2
[Decision question]
Recommendation: [Recommendation]
Decision-maker: [Decision-maker] By: [Today / [date]]
D3
[Decision question]
Recommendation: [Recommendation]
Decision-maker: [Decision-maker] By: [Today / [date]]
D4
[Decision question]
Recommendation: [Recommendation]
Decision-maker: [Decision-maker] By: [Today / [date]]
SteerCo | [Month YYYY]
14 / 14